# 17.10.06 Meeting Agenda/Notes

**Recap**

* AJ - Front End Developer
  + Login Designed & Implemented w/o back-end logic
  + Tested on Emulator & On Android Device
  + On Github
* Brad & Kevin - Backed Developers
  + Tasked with developing database
  + Used Omega 2 from Onion - Does not work on Gannon’s Internet
    - Either continue development at Kevin’s Apartment
    - Or Try AJ’s Raspberry Pi
    - Or try a WiFi adapter/extender (travel router)

**Moving Forward**

* Brad & Kevin
  + Create Web Server on Pi or Omega w/ Database (probably Mongo)
  + Develop back-end logic for login first & move to other back-end logic after
* AJ
  + Update Design Documentation
  + Start Design & Implementation of Sign Up Page for next sprint
* All - Review and Update Requirements Documentation to reflect any changes to requirements if applicable.