# 17.10.20 Meeting Agenda/Notes

# “Stand-Up” Meeting for Recap

* AJ
  + Sign-in is done done
  + Homepage is in progress.
* Brad & Kevin
  + Have been trying to get the web server up and running for a couple of weeks now, the omega 2 didn’t work because it is unable to connect to the school’s wifi and we don’t have other options for using other networks. The PI didn’t work because it doesn’t have a wifi dongle and needs an external display.
  + We’ve decided on SQLite because Android has full support. We’re going to be doing the database locally in the app itself. We’re ready to move forward with back-end development.

# This Meeting

* AJ’s Pull Request
  + Should we just pull it and deal with the technical debt so that we have a base for everyone to start on?
  + If not, work on getting it merged ASAP
  + [FIN] We’ve got a baseline on the App that works on all our computers. We’re good to go to continue development.
* Documentation
  + We should take a serious look at what we need to be getting done documentation wise. I’m (Kevin) honestly not really sure how to best do documentation so we’ll have to discuss it as a whole and figure it out.
  + AJ’s design documentation?
  + [FIN] Documentation is in progress

# Next Sprint/Week

* AJ
  + Revisions to Log-In
  + Create Sign-Up
  + Create Forgot Password
* Brad
  + Make Product and Sprint Backlog Skeletons
  + .gitignore & commit so we’re ignoring the correct files.
* Kevin
  + Documentation on why we chose SQLite
  + Initial school database
* Everyone
  + Prioritize Product & Sprint Backlogs Wednesday together