# Product Backlog

# Product Backlog

|  |  |
| --- | --- |
| **Backlog Item** | Sprint |
| Home Page GUI |  |
| Figure out buttons to change pages | 8 |
| Test writing to and reading from database | 8 |
| Write Sign In info to Database | 8 |
| Test Database Write from Sign In |  |
| Survey Potential Users/Stakeholders for GUI decisions |  |
| Profile Page |  |
| Match .edu sign up emails with universities |  |
| User confirms university app matched them with |  |
| Keep me signed in |  |
| Group Matching Tags |  |
| Group Matching Logic |  |
| Group Page/Chatroom |  |
| Group Messages in Database |  |
| Display Group Messages in group chatroom |  |
| Group Settings |  |
| Profile Picture |  |
| User Bio |  |
| Update Profile |  |
| Settings Page (logout button) |  |
| Notification Center |  |
| Mute Group Notifications |  |
| Confirmation Email for Sign Up |  |
| Group Calendar Functionality |  |
| Custom Study Groups |  |
| Add Friends |  |
| Direct Messages |  |
| Report System |  |
| Rude Settings |  |
| Flashcards |  |
| Study Games |  |
| Mock Quizzes/Tests |  |
| “Tutoring”/Walk Through Problems Functionality/Tools |  |
| Consolidate small groups (of same class/subject) |  |
| Allow users who are not local to join the group |  |
| Take pictures directly in app |  |
| App Website for marketing |  |
| iOS App |  |
| University Buy In Program |  |
| Web Port for App Functionality |  |
| DropBox and/or Google Drive integration |  |
| Upload Documents (Word, PowerPoint, etc) |  |
| Two Devices at once |  |

# Finished Items

|  |  |  |
| --- | --- | --- |
| **Backlog Item** | **Sprint** | **Commit Number** |
| Sign In Page |  |  |
| Have a Database | 6 | afc2af84d13d569aafaae9eb0249e646f3f2a3e2 |
| Research and Implement Background Threads for Getting Readable and Writable Databases | 7 | 3147ac393acd7847d8dc28513937bf9df4c814ea |
| Sign Up Page GUI | 7 |  |